## Slide 1: systems analysis
Agile Development

## Slide 2: Topics
What is Agile?
Why was Agile developed?
Characteristics of Agile
Agile team roles
The Agile Manifesto

## Slide 3: What is Agile Development?
A set of software development methods that encourage
  Continuous collaboration among stakeholders
  Rapid and frequent delivery of small increments of useful functionality

## Slide 4: Waterfall versus Agile
Waterfall
Predictive
Plan-driven
Minimizes risk by doing extensive planning and documentation before any software development
Works well when requirements are well understood and likely to remain relatively stable during the project
Agile
Adaptive
Change-driven
Minimizes risk by accommodating the inevitable change that occurs in projects
Works well for projects with uncertain or volatile requirements

## Slide 5: Software Engineering Methodologies
Refer to University of Alberta Course Notes for more details (in the Introduction section of our Moodle site)
Linear Models
Agile and Related Models
Waterfall
V-Model
Sawtooth Model
Agile
Scrum
Extreme Programming
Lean Software Development
Kanban
Other Agile-Related Models

## Slide 6: Waterfall (Review)

## Slide 7: Why was Agile Developed?
Large projects that use a waterfall approach are often delivered late, and fail to meet users’ expectations.
Stakeholders often change their requirements during the course of a long project.
Developers and project mangers have long realized that development steps ideally should be performed in overlapping phases and multiple iterations of phases.

## Slide 8: Characteristics of Agile Methods
Iterative and incremental development
Development in short cycles called iterations (or sprints in Scrum)
Iterations can be as short as one week or as long as a month
During each iteration, the development team adds a small set of functionality based on priorities established by the customer, tests it, and validates it with acceptance criteria established by the customer.

## Slide 9: Characteristics of Agile Methods (continued)
Subsequent iterations modify what already exists
  Enrich features
  Add new features
  Correct defects
  Implement changes due to ongoing participation with customer
Goal: potentially shippable software at the end of each iteration, even if it is just a small portion of the desired product

## Slide 10: Agile Product Backlog
A list of requests for work that the team might perform
Composed of User Stories
  May also include other requirements and defects to be corrected
Maintained on story cards, Kanban board, in tools
Prioritization of the backlog is an ongoing activity
  Selects which work items go into upcoming iterations and which items are discarded from the backlog

## Slide 11: Agile User Stories (Review)
User stories have a specific format:
  As a [persona],
  I want to [do something],
  so that I can [realize a reward]
Examples:
  As Helen the HR Manager, I want to screen an engineering candidate, so I know their skills profile.
  As a customer, I want to withdraw cash from an ATM, so that I don't have to wait in line at the bank.

## Slide 12: Scrum

## Slide 13: Scrum Roles

## Slide 14: Scrum Product Owner
The product owner is the one person who is responsible for the product.
All product requirements for the developers must come through this role.
The list of requirements for the product is gathered in a product backlog, which the product owner is responsible for.
The product owner also determines the priorities of these requirements and ensures the requirements are clearly defined.

## Slide 15: Scrum Master
The scrum master makes sure the scrum team adheres to scrum practices, by assisting the product owner and the development team.
For the product owner, this help includes suggesting techniques to manage the product backlog, to attain clear requirements, and to prioritize for maximum value.
For the development team members, this help includes coaching the team to self-organize and remove roadblocks.
The scrum master also facilitates the four events within a sprint:
    Sprint planning
    Daily scrums
    Sprint review
    Sprint retrospective

## Slide 16: Scrum Development Team
Scrum development teams are small, self-organizing teams, ideally between three and nine people.
  They are self-contained, consisting of everyone and everything needed to complete the product.
  Each member generally takes on mixed tasks, such as both coding and testing, rather than having dedicated coders and testers.
  Everyone on the team is responsible for the team’s work products; accountability rests with the entire team.
No one outside the development team, not even the scrum master or product owner, tells the team how to turn the backlog of requirements for a sprint into developer tasks to produce an increment of working software.

## Slide 17: Kanban

## Slide 18: Extreme Programming

## Slide 19: Lean Software Development
Lean is based on seven principles:
  Eliminate waste
  Amplify learning
  Decide as late as possible
  Deliver as fast as possible
  Empower the team
  Build quality in
  See the whole

## Slide 20: Agile Epic Stories are Subdivided into User Stories

## Slide 21: Requirements Activities with Each Iteration

## Slide 22: The Agile Manifesto
In 2001, seventeen software developers met at the Snowbird resort in Utah to discuss lightweight development methods.
Together they published the Manifesto for Agile Software Development.
The Manifesto declares values and principles.

## Slide 23: Agile Values
See the Agile Manifesto

## Slide 24: 12 Principles of Agile
See the Agile Manifesto

## Slide 25: Summary
In this module, we talked about:
  The problems with waterfall that Agile attempts to address
  The characteristics of Agile
  Backlogs and User Stories
  The Agile Manifesto